Project Name- comprehensive cadastral representation of the lease area measuring 1111.85 Ha in Chendipada and Talcher Block of Anugul District, Odisha

# Scope of Work

The objective of this scope of work is the preparation of a comprehensive cadastral representation of the lease area measuring 1111.85 Ha. superimposed over official revenue maps published by Settlement Authority including digitization, geo-referencing, verification, and authentication.

# Collection of Records

The first step involves the collection of updated village-wise cadastral and revenue records for 10 villages namely Kankarei, Pirakhaman, Balichandrapur, Raijharan, Kaunsidhipa, Golagadia, Chhotabereni, Bhalugadia, Baghuabola, Kumunda & Jaipur RF within the lease area. Village wise details are provided below.:

| Sl No. | District | Tahasil | RI Circle | Name Of the G. P | Village | Date Of Publication by Settlement Authority |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Angul | Chhendipada | Paranga | Kankarei | Kankarei | 22.04.1962 |
| 2 |  |  |  |  | Pirakhaman | 20.06.2013 |
| 3 |  |  |  |  | Chhotabereni | 22.04.1962 |
| 4 |  |  | Raijharan | Raijharan | Raijharan | 22.04.1962 |
| 5 |  |  |  |  | Kaunsidhipa | 03.06.2013 |
| 6 |  |  |  |  | Golagadia | 03.06.2013 |
| 7 |  |  | Paranga | Nisha | Balichandrapur | 03.06.2013 |
| 8 |  | Talcher | Danra | Kumunda | Kumunda | 18.01.1986 |
| 9 |  |  |  | Gopalprasad | Bhalugadia | 18.01.1986 |
| 10 |  |  |  |  | Baghuabola | 26.03.1985 |

# Activities in this phase:

  - Collection of individual cadastral sheets from Revenue and Tahasil offices.

  - Collation of revenue maps, Records of Rights (RoRs) and historical settlement data.

  - Ensuring that all collected data is current, accurate, and complete

# Updating & Verification of Records

Collected cadastral sheets will be updated and verified for accuracy by cross-referencing with multiple sources.

# Activities include:

  - Physical Verification from:

    - Tahasil Record Room

    - Lease Section

    - Revenue Section

    - Land Acquisition (LA) Section

    - Concerned RI Offices (Paranga & Raijharan)

  - Cross-verification using Bhulekh, Bhunaksha and RoRs.

  - Procurement of latest mutation records, updated plot details and plot boundary maps.

  - Identification & classification of govt. plots leased / allotted under various scheme including Basundhara, Bhoodan, tenancy settlement, SC/ST land assignment, FRA, patta distribution, encroachment regularization & others

  - Validation of area calculations, boundary alignment, and plot continuity.

  - Integration of all mutation updates into the cadastral sheet.

# Digitization & Geo-Referencing

Cadastral sheets will be digitized and geo-referenced to prepare a GIS-compatible dataset.

# Activities include:

  - Digitization in .SHP file format.

  - Geo-referencing each sheet using Ground Control Points according to revenue map scale.

  - Digitization of all surface features:

    - Plot boundaries

    - Village boundaries

    - Roads, pathways and nallas

    - Forest lines and other land features

  - Edge-matching adjoining sheets to eliminate overlaps and gaps.

  - Preparation of plot-wise shapefiles containing khata no., plot no., RT details, total area (ac.). kisam, required area & status (Govt. / Pvt./ Forest) etc.

  - Mosaicking of all 10 village maps into a single seamless cadastral layer.

  - Scale correction as per official revenue map scale (typically 16” = 1 mile or as applicable).

  - Overlay integration with the project lease boundary.

# Preparation of Final Maps

The final outputs will include:

  - Village-wise cadastral maps, duly geo-referenced and verified, showing updated plot no. including land status (Govt/ Pvt / Forest).

  - Consolidated cadastral mosaic map of the entire lease area, integrating all villages into a seamless layer and displaying updated plot details (Govt/ Pvt / Forest).

  - Thematic maps, such as land type, ownership, and forest overlay.